# PROJECT PLANNING & SCHEDULING

## Project Planning

    - Agile methodology

    - Epics → Stories → Story Points

    - Sprint-based execution

    - Velocity calculation used for estimation

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member s |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Modeling | US-01 | As an admin, I want to create Policy and Claim objects so that insurance policy and claim information can be stored and managed systematically. | 5 | High | Member1 |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member s |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Modeling | US-02 | As an admin, I want to configure Vehicle, Property, and Life Record Types so that different insurance products can be managed using a unified Policy structure. | 3 | High | Member2 |
| Sprint-1 | Data Modeling | US-03 | As an admin, I want to configure policy Field Sets and product-specific fields so that diverse insurance information can be captured efficiently. | 5 | High | Member3 |
| Sprint-1 | Quoting & Automation | US-04 | As an insurance agent, I want a guided Auto Quoting Screen Flow so that I can capture policy-specific information through a standardized quoting process. | 8 | High | Member4 |
| Sprint-2 | Validation | US-05 | As an insurance agent, I want VIN validation during vehicle quoting so that incorrect vehicle information can be prevented. | 3 | High | Member1 |
| Sprint-2 | Apex | US-06 | As an insurance system, I want PremiumCalculator Apex to calculate premiums so that premium values are generated accurately. | 8 | High | Member2 |
| Sprint-2 | Automation | US-07 | As an insurance agent, I want the premium calculation integrated with the quoting Flow so that the calculated premium is available during the quote process. | 5 | High | Member3 |
| Sprint-2 | Claims Automation | US-08 | As a claims manager, I want claims to be routed based on policy type so that claims are assigned to the appropriate support queue. | 8 | High | Member4 |
| Sprint-3 | Apex | US-09 | As a claims adjuster, I want a ClaimsAdjusterController to retrieve my assigned claims so that I can efficiently manage my claim workload. | 8 | High | Member1 |
| Sprint-3 | LWC Dashboard | US-10 | As a claims adjuster, I want a claims dashboard and reusable claim tile so that I can view and manage assigned claims efficiently. | 8 | High | Member2 |
| Sprint-4 | Approval | US-11 | As a claims manager, I want high-value claims to go through an approval process and approver Flow so that high-value claims receive appropriate review. | 8 | High | Member3 |
| Sprint-4 | Security & Testing | US-12 | As a system administrator, I want to implement tests, sharing rules, and Permission Sets so that the solution is validated and users receive appropriate access. | 8 | High | Member4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duratio n | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |